## Slide 1: Role Execution Plan - Manager, Global Launch Operations (North America)
Launch Operations
Lead a disciplined, scalable launch system that ensures:
Safe, on-time, within-budget program execution
World-class quality at SORP
Rapid, Controlled, acceleration volume ramp
A ‘One Team’ mentality to performance areas: Safety, People, Environment, Quality, Delivery, and Cost – (SPEQDC)
Alignment
"doing the right things with the right people for the right reasons” to achieve waste reduction and efficiency through Lean Manufacturing.
LMS (Lucid Manufacturing System)
LPS (Lucid Production System)
Roadmap and Strategic initiatives
Product and Launch Roadmap (Atlas, Midsize, AMP2, midcycle enhancements, derivatives)
Focus on vertical and contiguous integration (Powertrain, Stamping)
Culture at Lucid: Lucid Core Values
Rationalize KPIs: develop metrics with stretch goals
Benchmark against industry data + show trend dashboards.
Strategic Intent
Engineering Launch Excellence as a Scalable Operating System
Launch Excellence Framework
Launch is not an event. It is a controlled system. Launch Excellence Is an Integrated Operating Model. This plan’s approach provides structure to continue Lucid’s excellent launch execution journey, utilizing measurable pillars:
Structured Launch Governance
Operational Readiness & Build Discipline
Complexity & Risk Management
Digital & Software-Integrated Launch
Team Leadership & Development
Global Scalability & Continuous Improvement.

## Slide 2: Structured Launch Governance
Centralized Launch Dashboard (KPI’s)
Warranty glidepath (defects, failures, degradation)
Dimensional performance (precision and consistency)
APQP (Advanced Product Quality Planning) and PPAP (Production Part Approval Process) supplier certification.
Run-at-rate certifications. (identify bottlenecks, validate tooling, and confirm production readiness)
Direct run % (1st time quality, w/o rework or repair)
Open P1/P2 aging
Make it measurable. Make it repeatable.
Structured objective phase-gate architecture by build event:
Integration Builds
PPV (Product & Process Validation)
Manufacturing Validation Builds (Non-Saleable and Saleable)
Start Of Regular Production
End of Acceleration.
Gate exit criteria (objective, measurable)
Present monthly and quarterly launch health reports to executive leadership.

## Slide 3: Operational Readiness & Build Discipline
Paint
Throughput and uptime: Conveyors, ovens, and booths are stable with the new body size, minimizing bottlenecks.
Corrosion and protection: Pretreatment, e‑coat, and sealer coverage verified on the new body shape for warranty targets.
Appearance at takt: Color and gloss consistency, orange peel, dirt defects, oven bake profiles within launch limits at planned line rate across all colors.
Product routing and tracking, resequencing, mixed bank, broadcast.
GA
Station balance and sequence: Each station meets takt and ergonomic limits.
Error Proofing (torque and angle), and standardized work, training, in place for all launch‑critical jobs.
Lineside material replenishment
Fit (Gap mm), finish, and NVH: Door and liftgate alignment, water‑leak tests, squeak‑and‑rattle checks, and final inspection standards tailored.
End of Line Test: ECU flashing, electrical systems, diagnostics, and software validation, etc.
Stamping
Die and Panel validated at rate (PPAP complete, key dimensions in spec)
Scrap, rework, and unplanned downtime within agreed launch targets.
Stable press recipes locked (tonnage, lube, speed) for all new tools.
Material supply, racks, and delivery cadence confirmed for body shop takt.
Body
Body‑in‑white geometry in control (apertures, glass openings, hard points within tolerance across pilots and early builds).
Joining robustness: Rivet‑and‑bond processes (and any welds) proven for cycle time, robot path stability, adhesive cure, and durability.
Panel fit (flush and gap), hitting launch targets before paint.
Shop Readiness Focus Areas: process stabilization and variation reduction

## Slide 4: Complexity & Risk Management
Issue Resolution:
Ensure that there is a structured, root cause analysis methodology used to systematically identify, isolate, and eliminate defects.
Such as The Seven-Step by verifying seven key, sequentially dependent factors:
Process, Tooling, Parts, Quality, Process Changes, Product Changes, and Complex Problem Solving.
Ensure that there are teams in place with all functions represented to address issues:
Plant Issue Teams (PITs), who, after identifying an issue, work through steps 1 through 4 (correct process, correct tool, correct part, quality).
If the issue is not resolved in the first 4 steps, it is then escalated to the Issue Resolution Teams (IRT‘s). The IRT‘s work diamonds 5 through 7 (process change, product change, and Complex Problem Solving) until issue resolution has been achieved.
Operational/Tactical View
Proactive stakeholder engagement: Act as a liaison between launch and production teams and external/internal stakeholders.
Control Entropy
Use of FMEA (Severity × Occurrence × Detection = RPN), single point of failure analysis.
RPN + BIA scoring model to prioritize risk remediation based on impact.
Communication Playbook: A framework to maintain clear communication across teams and stakeholders.
Define safety incident and near-miss escalation criteria to ensure that no ambiguity exists about who should be notified and when.
Supplier Readiness Discipline:
Supplier Certification Checklist
Formal Run-at-Rate signoff
Tiered supplier risk monitoring
Launch risk is often supplier maturity risk.

## Slide 5: Digital & Software-Integrated Launch
IT Launch Alignment, Validate:
APM (Ignition, Sepasoft OEE, Andon, Perspective Module, ApexChart) supporting production monitoring and control
Supervisor Tools
MES integration with ERP and In-Plant Order Management
MES and part traceability (barcode scanning capture)
PLC / OT standards and solutions
Network and Infrastructure standards and solutions (wired, wireless, cellular – supporting OTA)
IT / OT cyber and security solutions
Datacenter / Hosting: On-prem and Cloud-based solution configuration and capacity adjustments
Lineside material replenishment (pull and push calls)
Plant floor programmable device code backup: upload, download, compare
Error Proofing
Quality systems: visual inspection, optical, etc.
Preventative / Predictive Maintenance solutions
Supply Chain and WMS readiness
End-of-Line test validation
Application and Infrastructure Readiness:
Install and Config complete by PPV
SAT complete by MVB non-saleable
UAT complete by MVB salable
Transition to operations by SORP
Warranty period through acceleration
Work with IT to define application criticality definitions: Vital, Critical, Important, and Deferable, and agree upon performance metrics for each classification.
Ensure that all vital production environments have the following characteristics and procedures:
High availability (HA) with auto failover
Provisioning and scaling on demand,
Backup and restore (BUR),
Disaster recovery,
Business resumption plan
Manual operating procedures (MOPs) when possible.

## Slide 6: Team Leadership & Development
Human Ops & Culture Design
Emphasizes flexibility, employee empowerment, and customer-centric focus.
Recognition and reward systems for:
  Process improvements
  Bottleneck identification
  Acting as One Team
  Winning with Integrity
  Demonstrating the Purpose, Strategy, and People philosophy
Add burnout mitigation strategies (on-call load balancing, mental health cycles).
Vendor & Third-Party Management
Vendor risk profiling/tiering, including details on their systems, contacts, T&C’s, SLAs, and 4th-party dependencies.
Credibility Through Presence
  Plant Floor Immersion
  Conduct regular 1:1s with functional leads
  Attend / Lead issue resolution meetings
  Observe build execution
  Validate takt stability
  Identify ergonomic risk
Enhance and manage the high-performing production support team.
Align resource planning with business growth, onboarding new technologies, and scaling teams as needed.
Provide mentorship and training: Provide cross-training and rotational opportunities for individual core competencies and team depth.
Open door coaching culture with all team members and develop an individual development plan (IDP) with all direct reports.

## Slide 7: Global Scalability & Continuous Improvement
Build the Lucid Global Launch Standard (LGLS)
The objective is not simply to launch vehicles. It is to create a predictable, globally scalable launch operating system that:
  Reduces risk
  Shortens acceleration curves
  Improves warranty performance
  Enables multi-region expansion
  Institutionalizes launch excellence as a competitive advantage
Institutionalize Lessons Learned Engine
after the acceleration phase:
Conduct structured retrospective and identify:
Warranty drivers
Supplier fatigue
Process bottlenecks
Containment dwell time
Direct run variability
Ramp constraints
Model compressed acceleration scenario for next launch
Mandatory adoption checklist
Updated playbook
The launch lifecycle goal: Compress & shift to the left
Lay the groundwork for
Lucid Global Launch Standard (LGLS)
Task the team to perform a non-disruptive assessment of the launch process at Lucid and identify elevation opportunities to build upon existing strengths.
Begin Drafting
Lucid Global Launch Standard (LGLS)
Framework includes:
Formal Launch Playbook structured for refined launch complexity discipline.
Common launch scorecards across AMP-1 programs.
Scale (Multi-Program Execution Model)
Contiguous Powertrain and Stamping integration.
Phase Gate Definitions
Objective Criteria per Gate
KPI Definitions
Escalation Protocol
Lessons Learned Framework
Globalize (AMP-1 | Nikola | Saudi | Future Facilities)

## Slide 8: Thank You